## Slide 1
Microsoft® Project™
and the
Year 2000

## Slide 2: Microsoft Project™
Training for the Next Millennium
prepared for
(your company name here)
by
EagleRidge Technologies, Inc.
423-354-1500
Microsoft® and Project™ are registered marks of the Microsoft Corporation.

## Slide 3: Course Overview
Overview Year 2000 issues
Learn about your BIOS and the Year 2000
Review project management date issues
Examine how Project™ handles time-related data
Learn how to protect your applications so they are Year 2000-compliant
In this short course, you will...

## Slide 4
Why the Year 2000 is a Concern
Any program that uses dates is susceptible to the “Year 2000 problem:”
misinterpretation of the century
Many programs use a 2-digit representation of the year, as (MM/DD/YY)
From YY the program in effect tries to guess whether a date is in the 1900’s (19YY) or the 2000’s (20YY)
The 2-digit form cannot be used to represent dates without ambiguity

## Slide 5
Before You Start
Four Year 2000 tasks you need to perform,
no matter what application you use:
BACKUP YOUR FILES.
Isolate your system from the production and network environment
  you may need to check with your network engineer.
Set your system default date formats (short and long) to use 4-digit years
BIOS test will be done by your Year 2000 Team
  Look for a sticker near the asset tag on your PC showing your BIOS is OK
  Any questions please contact your LAN Administrator
  or the Year 2000 Hotline 1-800-xxx-xxxx.

## Slide 6
Your LAN Administrator will answer your
BIOS questions.
  Check with your network engineer before performing this test.
  You may need to first remove your computer from your network.
At an MS-DOS prompt, enter:
    Date 12-31-99
    Time 11:58:00 PM
Wait until the clock rolls over, then enter:
    Date
Date should correctly show as being in the year 2000; if not, you may need to upgrade
Reset your system date after the test
Testing Your BIOS before Year 2000: The Rollover Test

## Slide 7
  At an MS-DOS prompt, enter:
    Date 12-31-99
    Time 11:58:00 PM
  Shut down your computer. Wait 4 minutes, then turn on your computer, go to an MS-DOS prompt, and enter:
    Date
  Date should correctly show as being in the year 2000; if not, you may need to upgrade
  Reset your system date after the test
Testing Your BIOS before Year 2000: The Power Down Test

## Slide 8: MS Project™ - a Review
Project™ supports the project manager by aiding with the following:
Planning
Scheduling
Controlling

## Slide 9: Planning
The planning phase of any venture involves --
Listing of all the jobs that must be performed to complete the venture
Determination of gross requirements for:
  Material
  Equipment
  Manpower
For each job estimate how long it will take and how much it will cost.

## Slide 10: Scheduling
Scheduling is laying out of actual jobs in the order in which the jobs must be completed
If job B cannot be started until job A is completed, it is said that B depends on A
  The schedule must take these predecessor-successor relationships into account, and
  Labor and material needs of each job
C
A
B
Start
B and C depend on A

## Slide 11: Controlling
Controlling is the fundamental management function. The essence of control is:
Review the difference between scheduled performance and actual performance
Analyze the underlying causes of deviation from the schedule
Correct the difference by adding to or subtracting from resources assigned to jobs

## Slide 12: Networks
When all predecessor-successor constraints are satisfied, the sequence of tasks looks like a mesh net.
A
Start
B
C
E
D
Finish

## Slide 13: The Critical Path
Sequences through the network
  A>B>E
  A>C>D>E
The length of time it takes to go from start to finish is the sum of the durations of the jobs in the path
The critical path is the longest path in the network connecting Start to Finish

## Slide 14: Basis for Microsoft® Project™
Microsoft® Project™ implements program management techniques that originated in the 1950s.
  Program evaluation and review technique (PERT), and
  Critical path method (CPM)
  For the management of project planning, scheduling and control

## Slide 15: Setting Up Project™
Project™ helps to do the following
  Separate the project into independent jobs
  Determine the order of precedence of the jobs
  Calculate the sum of the durations of sequences of jobs leading from Start to Finish

## Slide 16: Understanding Jobs
Each job has attributes that define its resource demands, materials, costs and time
Job number, name, materials, resources,...
Of particular interest are time-related job attributes:
Job duration
Predecessors (things on which the job depends)
Successors (things that depend on it)

## Slide 17: Understanding Jobs
2
3 days
Job Name
12/21/1999
12/23/1999
Duration
Finish
Date
List
Number
Start
Date
Predecessor
Successor
Labor
Materials
Resources
Black Border = non-critical
Red Border = critical

## Slide 18: How Mesh Nets of Jobs Might Be Tricked by a 2-Digit Year
When the sequence of jobs places a task such that it straddles the 1999/2000 line, the finish of a job could be interpreted as if it were in 19xx . Calculated duration of D and E might be less than 0.
A
Start
B
C
E
D
Finish
1999 2000

## Slide 19: How MS Project™ Helps You Avoid this Year 2000 Problem
Dates and schedules are the heart of Project™.
Dates and times are stored as minutes elapsed from a reference date (01/01/1984)
  Date and year are not stored separately, only as elapsed minutes from the reference date
Project™ excludes dates before 01/01/1984 and after 12/31/2049
  You cannot save a date in the wrong century

## Slide 20: Project™ will only save dates from 1/1/1984 to 12/31/2049
Good news: You cannot save a date in the wrong century
You can, however, get error messages when trying to use dates programmatically or otherwise that do not fit in the above date window.

## Slide 21: Project™ Helps Protect You from Problems with Drivers
The core application of Project™ recognizes only dates within the 1984-2049 window.
Any driver application that incorrectly assigns a 2-digit date to the wrong century will have that date rejected by the built-in 1984-2049 time window.

## Slide 22: Years 2049+ are Special: Project™ does not support 2049+
Leveling operations that spread work over time to stay within resource ceilings could spread a task into 2050
  Project ™ will set the duration to zero.
The Visual Basic® for Applications (VBA) Timescaled data method will return erroneous dates in 2049

## Slide 23: A Year 2000 Test Case: Test Case Overview
The test case sets up potential Year 2000 difficulties
If the test case dates are correct, you have no Project-specific Year 2000 problem
If the test dates are incorrect and not the result of holidays (Christmas or New Year’s Day)
  Call a programmer, you have a problem

## Slide 24: A Year 2000 Test Case: 1. Inserting the Test Case
In Gantt Chart Mode
  Enter tasks
    A/14 days
    B/3 days
    C/7days
    D/4 days
    E/10 days
  Move the time bar to start at week Nov 28 ‘99

## Slide 25: A Year 2000 Test Case: 2. Set the Project Start Date
Choose File | Project Info from the menu bar. (This option may be differently placed in different versions of Project.)
Set the start date to 12/1/1999
Click OK

## Slide 26: A Year 2000 Test Case: 3. Set Date Format to 4-Digit Year
Choose Tools | Options | View | Date Format from the menu bar
Choose 1/31/1997 (or whatever example shows a 4-digit year)
Click OK

## Slide 27: A Year 2000 Test Case: Screen Capture -- 4-Digit Date

## Slide 28: A Year 2000 Test Case: 4. Link Tasks
On the Gantt View
  Select A
  Hold Ctrl key down and select B, then release the Ctrl key
  Click Link on Toolbar
  Select B
  Hold Ctrl key down and select E, then release the Ctrl key
  Click Link on Toolbar

## Slide 29: A Year 2000 Test Case: Link Tasks (2)
On the Gantt View
  Select A
  Hold Ctrl key down and select C, then release the Ctrl key
  Click Link on Toolbar
  Select C
  Hold Ctrl key down and select D, then release the Ctrl key
  Click Link on Toolbar

## Slide 30: A Year 2000 Test Case: Link Tasks (3)
On the Gantt View
  Select D
  Hold Control and select E
  Click Link on Toolbar
The Gantt Chart should look like the following screen capture (you may have to move the Gantt-chart window or change scale to view the bar-chart)

## Slide 31: A Year 2000 Test Case: Screen Capture -- Links

## Slide 32: A Year 2000 Test Case: 5. View PERT Chart
Review the information on the following screen capture
You may have to use a 2-digit year format in order for the Pert chart dates to have room to show
Does Task D show 12/30/1999 and 1/4/2000 in the date blocks?
Does Task E show 1/5/2000 and 1/18/2000 in the date blocks?
If either is not correct, and you are sure your data entry is correct, you should contact your programmer

## Slide 33: A Year 2000 Test Case: Screen Capture -- PERT Chart
The red path is the critical sequence that determines the length of the project

## Slide 34: A Year 2000 Test Case: Test Case Overview Revisited
The test case sets up potential year 2000 difficulties
If the test case dates are correct, you have no Year 2000 problem with MS Project™
If the test dates are incorrect and not the result of holidays (Christmas or New Year’s Day)
  Call a programmer, you have a problem

## Slide 35: A Year 2000 Test Case: Perform the Test Procedure
BACKUP. Isolate Project™ from the production and network environment.
Set defined holidays to work-days
Run the test case…dates will agree with PERT screen capture
Reset start of test case to 12/01/1983
  Start date will be rejected.
Reset start of test case to 12/01/2049
  Finish dates(s) will be rejected

## Slide 36: Quick Tips
Isolate MS Project™ from the production and network environment. Consult your network engineer as needed.
Before you start: BACKUP.
The Year 2000 Team will check your BIOS, then put a sticker near the asset tag.
Set system default date formats to use 4-digit years
Set Project™ default to 4-digit year

## Slide 37: More Quick Tips
Exercise caution when pasting or importing dates from another application, or bringing in values via Visual Basic for Applications; in some cases Project™ could misinterpret the year.
Use 4-digit year formats if possible.
Avoid using 2-digit year formats in all your applications.

## Slide 38: Even More Quick Tips
Don’t change Visual Basic for Applications (VBA) code if you don’t feel comfortable with programming—have a programmer check your code.
For further assistance,
  Call a programmer, or...
  Call the Year 2000 Hotline at
  (800) xxx-xxxx